Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 10 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS73327 |
| Project Name | AutoSage App Using Gemini Flash |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following table outlines the product backlog items and their allocation across different sprints for the AutoSage project.

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | UI Development | US-1 | As a user, I want a simple Streamlit interface to upload vehicle images. | 2 | High | All Team Members | 28 Jan 2026 | 31 Jan 2026 |
| Sprint-1 | Image Format Validation | US-2 | As a user, I want the system to accept only supported image formats. | 1 | High | All Team Members | 28 Jan 2026 | 31 Jan 2026 |
| Sprint-2 | AI Integration | US-3 | As a user, I want my vehicle image to be analyzed using the Gemini Flash AI model. | 3 | High | All Team Members | 02 Feb 2026 | 09 Feb 2026 |
| Sprint-2 | Prompt Design | US-4 | As a user, I want the system to generate structured vehicle information automatically. | 2 | High | All Team Members | 02 Feb 2026 | 09 Feb 2026 |
| Sprint-3 | Result Visualization | US-5 | As a user, I want to clearly view the generated vehicle details on screen. | 2 | High | All Team Members | 12 Feb 2026 | 18 Feb 2026 |
| Sprint-3 | Application Deployment | US-6 | As a user, I want the AutoSage app to be accessible via a web browser. | 2 | Medium | All Team Members | 12 Feb 2026 | 18 Feb 2026 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 20 | 4 Days | 28 January 2026 | 31 January 2026 | 20 | 31 January 2026 |
| Sprint 1 | 20 | 4 Days | 28 January 2026 | 31 January 2026 | 20 | 31 January 2026 |
| Sprint 1 | 20 | 4 Days | 28 January 2026 | 31 January 2026 | 20 | 31 January 2026 |
| Sprint 2 | 20 | 8 Days | 02 February 2026 | 09 February 2026 | 20 | 09 February 2026 |
| Sprint 2 | 20 | 8 Days | 02 February 2026 | 09 February 2026 | 20 | 09 February 2026 |
| Sprint 3 | 20 | 7 Days | 12 February 2026 | 18 February 2026 | 20 | 18 February 2026 |
| Sprint 3 | 20 | 7 Days | 12 February 2026 | 18 February 2026 | 20 | 18 February 2026 |

Velocity Calculation

Velocity represents the number of story points completed in a sprint.

Assuming a 10-day sprint cycle, the team consistently completed 20 story points per sprint.

Average Velocity (AV)
= Total Story Points Completed ÷ Sprint Duration
= 20 ÷ 10
= 2 story points per day

This indicates a stable and predictable development pace, enabling effective sprint planning and delivery for the AutoSage project.